PRODUCT REQUIREMENTS DOCUMENT

Vision-Language Model for Manufacturing Defect Detection

LLaVA-Based Quality Control System

| Project Name | VLM Defect Detection System |
| --- | --- |
| Version | 1.0 |
| Date | January 26, 2026 |
| Author | Pranav Koduru |
| Status | In Development |

# Table of Contents

1. Executive Summary

2. Problem Statement

3. Goals & Objectives

4. Target Users & Stakeholders

5. Functional Requirements

6. Technical Requirements

7. Success Metrics & KPIs

8. Technical Architecture

9. Implementation Plan

10. Risk Assessment & Mitigation

11. Project Timeline & Milestones

12. Deployment Strategy

13. Future Enhancements

14. Appendices

# 1. Executive Summary

This document outlines the requirements for developing a Vision-Language Model (VLM) based quality control system for manufacturing defect detection. The system leverages state-of-the-art multimodal AI technology (LLaVA-1.5-7B) fine-tuned on the MVTec Anomaly Detection dataset to provide intelligent, natural language-based defect analysis.

## 1.1 Project Overview

The VLM Defect Detection System is an AI-powered quality control tool that combines computer vision with natural language understanding to identify and describe manufacturing defects. Unlike traditional computer vision systems that only classify defects, this system can:

- Understand and respond to natural language queries about product quality

- Describe defects in human-readable language

- Handle zero-shot detection of unseen defect types

- Provide contextual analysis beyond binary pass/fail decisions

## 1.2 Key Benefits

- 89% accuracy on defect detection across 15 product categories

- Natural language interface reduces training time for quality control operators

- Flexible deployment via cloud API or edge devices

- Cost-effective solution using fine-tuned open-source models

- Demonstrates production-ready ML engineering capabilities for portfolio

## 1.3 Success Criteria

The project will be considered successful when:

- Model achieves ≥85% accuracy on MVTec AD validation set

- Inference latency <2.5 seconds per image on standard GPU

- Live demo deployed on Hugging Face Spaces with public access

- Complete documentation and codebase published on GitHub

- Project showcased in portfolio and resume for job applications

# 2. Problem Statement

## 2.1 Current Challenges

Traditional manufacturing quality control systems face several limitations:

- Manual inspection is time-consuming, expensive, and prone to human error

- Traditional CV systems require extensive labeled data for each defect type

- Binary pass/fail systems lack contextual understanding of defect severity

- Inflexible systems cannot adapt to new defect types without retraining

- No natural language interface for operators to query system capabilities

## 2.2 Market Opportunity

The industrial quality control market presents significant opportunities:

- Global industrial inspection market: $9.7B (2024) → $15.8B by 2030

- AI-powered quality control adoption growing at 24% CAGR

- Manufacturing labor shortage driving automation demand

- Vision-Language Models emerging as breakthrough technology for 2024-2026

- Limited commercial VLM solutions available for manufacturing

## 2.3 Target Problem Space

This project specifically addresses defect detection in industrial manufacturing across 15 product categories including:

- Metal components (screws, nuts, metal surfaces)

- Textiles (carpet, leather, grid patterns)

- Plastic products (bottles, capsules, pills)

- Electronic components (transistors, cables)

- Wood and tile surfaces

# 3. Goals & Objectives

## 3.1 Primary Goals

- Demonstrate cutting-edge ML engineering capabilities through Vision-Language Model fine-tuning

- Build a production-ready defect detection system suitable for real-world deployment

- Create a compelling portfolio project for AI/ML Engineer job applications

- Showcase end-to-end ML project execution from data preparation to deployment

## 3.2 Technical Objectives

- Fine-tune LLaVA-1.5-7B model using LoRA for parameter-efficient training

- Achieve minimum 85% accuracy on zero-shot defect classification

- Optimize inference to <2.5s latency on T4 GPU

- Generate 3,000+ training samples from MVTec AD dataset

- Implement complete MLOps pipeline: training, evaluation, deployment

- Create interactive demo with natural language query interface

## 3.3 Business Objectives

- Complete project within 3-4 weeks (20-25 active hours)

- Publish on Hugging Face Hub for public access and credibility

- Achieve GitHub repository visibility through comprehensive documentation

- Leverage project for interview discussions and technical assessments

- Position as unique differentiator among new grad AI/ML candidates

## 3.4 Learning Objectives

- Master Vision-Language Model fine-tuning techniques

- Gain hands-on experience with LoRA and parameter-efficient fine-tuning

- Learn production ML deployment on cloud platforms

- Develop skills in model evaluation and performance optimization

- Build portfolio demonstrating real-world ML project delivery

# 4. Target Users & Stakeholders

## 4.1 Primary Users

### Quality Control Operators

- Profile: Manufacturing floor workers responsible for product inspection

- Technical level: Low to moderate (no ML expertise required)

- Needs: Fast, accurate defect identification with minimal training

- Pain points: Fatigue from repetitive inspection, need for consistency

- Value: Natural language interface, visual confirmation of defects

### Manufacturing Engineers

- Profile: Process engineers optimizing production lines

- Technical level: High (engineering background, some ML awareness)

- Needs: Detailed defect analytics, integration with existing systems

- Pain points: System downtime for retraining, inflexible legacy systems

- Value: Flexible deployment, API access, detailed defect descriptions

## 4.2 Secondary Stakeholders

### Hiring Managers & Technical Recruiters

- Profile: Decision-makers evaluating AI/ML Engineer candidates

- Technical level: Varies (technical managers to HR recruiters)

- Needs: Evidence of production ML capabilities, end-to-end project execution

- Evaluation criteria: Code quality, documentation, deployed demo, metrics

- Value: Live demo, GitHub repository, comprehensive documentation

### ML Research Community

- Profile: Researchers and practitioners exploring VLM applications

- Technical level: Expert (PhD candidates, ML engineers, researchers)

- Needs: Implementation details, reproducible results, code access

- Value: Open-source codebase, training methodology, benchmark results

# 5. Functional Requirements

## 5.1 Core Functionality

- FR-001: Image Upload & Processing - System shall accept image uploads in PNG, JPG, JPEG formats up to 10MB

- FR-002: Natural Language Query - System shall accept text queries like 'Are there any defects?', 'Describe the condition', 'Is this acceptable?'

- FR-003: Defect Detection - System shall identify presence/absence of defects with confidence scores

- FR-004: Defect Description - System shall generate human-readable descriptions of detected defects

- FR-005: Multi-Category Support - System shall support all 15 MVTec AD product categories

## 5.2 User Interface Requirements

- FR-101: Web Interface - Provide browser-based interface accessible via public URL

- FR-102: Image Preview - Display uploaded image alongside analysis results

- FR-103: Response Display - Show model response with formatting and confidence indicators

- FR-104: Example Queries - Provide sample questions users can click to demonstrate capabilities

- FR-105: Mobile Responsive - Interface shall be usable on mobile devices (tablet/phone)

## 5.3 API Requirements

- FR-201: REST API Endpoint - Expose /predict endpoint accepting image + text query

- FR-202: Batch Processing - Support batch predictions for multiple images

- FR-203: Response Format - Return structured JSON with defect status, description, confidence

- FR-204: Error Handling - Return descriptive error messages for invalid inputs

- FR-205: Rate Limiting - Implement fair-use rate limiting for public API

## 5.4 Model Capabilities

- FR-301: Zero-Shot Detection - Detect defects without explicit training on specific defect type

- FR-302: Multi-Turn Conversation - Support follow-up questions about the same image

- FR-303: Confidence Scoring - Provide reliability indicators for predictions

- FR-304: Contextual Understanding - Understand query intent and respond appropriately

# 6. Technical Requirements

## 6.1 Model Architecture

- Base Model: LLaVA-1.5-7B (liuhaotian/llava-v1.5-7b from Hugging Face)

- Vision Encoder: CLIP ViT-L/14@336px (openai/clip-vit-large-patch14-336)

- Language Model: Vicuna-7B (LLaMA-based, instruction-tuned)

- Vision-Language Connector: MLP 2-layer with GELU activation

- Fine-tuning Method: LoRA (Low-Rank Adaptation) with rank=128, alpha=256

## 6.2 Training Requirements

| Parameter | Specification |
| --- | --- |
| Training Data | MVTec AD Dataset: 3,000+ good samples, 1,700+ defect samples |
| Training Method | LoRA fine-tuning (0.5% of model parameters) |
| Training Hardware | Google Colab T4 GPU (16GB VRAM) or A100 (40GB VRAM) |
| Training Time | 3-5 hours on T4, 2-3 hours on A100 |
| Batch Size | 4 per device, gradient accumulation steps: 4 (effective batch: 16) |
| Learning Rate | 2e-4 with cosine schedule, warmup ratio: 0.03 |
| Epochs | 3 epochs over full training set |
| Checkpointing | Save every 100 steps, keep last 3 checkpoints |

## 6.3 Performance Requirements

| Metric | Target | Minimum Acceptable |
| --- | --- | --- |
| Defect Detection Accuracy | 89% | 85% |
| Inference Latency (T4 GPU) | <2.0s | <2.5s |
| Inference Latency (A100 GPU) | <1.0s | <1.5s |
| Model Size (LoRA) | ~256MB | N/A |
| Memory Usage (Inference) | <8GB VRAM | <10GB VRAM |
| Throughput | 30 images/min | 24 images/min |
| Precision (Defect Class) | 92% | 88% |
| Recall (Defect Class) | 85% | 80% |

## 6.4 Infrastructure Requirements

### Development Environment

- Platform: Google Colab Pro (recommended) or Colab Free Tier

- Python Version: 3.10+

- Key Libraries: PyTorch 2.2.0, Transformers 4.37.2, PEFT (LoRA)

- Storage: Google Drive (25GB+ free space for dataset + checkpoints)

- Version Control: GitHub repository with Git LFS for model weights

### Production Environment

- Hosting: Hugging Face Spaces (Gradio SDK)

- Compute: CPU Basic (free tier) or GPU Persistent ($0.60/hour)

- Model Storage: Hugging Face Hub Model Repository

- Web Framework: Gradio 4.16+ for interactive demo

- API Framework: FastAPI (optional for advanced deployment)

## 6.5 Data Requirements

- Dataset: MVTec Anomaly Detection (MVTec AD) - publicly available

- Size: ~4.5GB compressed, 15 product categories, 5,354 images total

- Training Split: 3,629 normal images for training

- Validation Split: 1,725 images (normal + defective) for testing

- Format: PNG images, 700×700 to 1024×1024 resolution

- Preprocessing: Resize to 336×336, normalize per CLIP specifications

# 7. Success Metrics & KPIs

## 7.1 Technical Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Overall Accuracy | ≥85% | Correct predictions / Total predictions on validation set |
| Defect Detection Precision | ≥88% | True Positives / (True Positives + False Positives) |
| Defect Detection Recall | ≥80% | True Positives / (True Positives + False Negatives) |
| F1 Score | ≥85% | 2 × (Precision × Recall) / (Precision + Recall) |
| Inference Speed | <2.5s | Average time per image on T4 GPU |
| Model Size | <300MB | LoRA adapter weights (compressed) |
| Training Loss | <0.5 | Final cross-entropy loss on training data |

## 7.2 Portfolio & Career Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| GitHub Stars | 20+ | GitHub repository stars within 3 months |
| Live Demo Visitors | 100+ | Hugging Face Spaces visitor count |
| Resume Callbacks | 30% | Response rate to job applications featuring this project |
| Interview Mentions | 80% | Percentage of interviews where project is discussed |
| Portfolio Views | 200+ | Project page views within 3 months |

## 7.3 Project Delivery Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Time to MVP | 2 weeks | Working model deployed on Hugging Face |
| Total Development Time | 20-25 hours | Active coding/training time |
| Documentation Completeness | 100% | All sections of README completed |
| Code Quality | >80% | Pylint score on production code |
| Test Coverage | >60% | Unit test coverage for core functions |

# 8. Technical Architecture

## 8.1 System Architecture

The system follows a three-tier architecture:

- Frontend Layer: Gradio web interface for user interaction

- Application Layer: Model inference pipeline with preprocessing/postprocessing

- Model Layer: Fine-tuned LLaVA model with LoRA adapters

## 8.2 Data Flow

- User uploads image and enters natural language query via web interface

- Image preprocessed: resize to 336×336, normalize using CLIP statistics

- Text query tokenized using LLaMA tokenizer with special image tokens

- Vision encoder (CLIP) processes image → 576 visual tokens (24×24 patches)

- MLP projector transforms visual tokens to language model embedding space

- Vicuna language model processes [visual tokens + text query] → generates response

- Response decoded and formatted for display in web interface

- Results cached for follow-up queries on same image

## 8.3 Training Pipeline

- Data Preparation: MVTec AD downloaded → converted to LLaVA instruction format

- Model Initialization: Load pre-trained LLaVA-1.5-7B weights from Hugging Face

- LoRA Configuration: Inject low-rank adapters into attention layers (rank=128)

- Fine-tuning: Train only LoRA parameters (freezing base model) for 3 epochs

- Checkpointing: Save model state every 100 steps to Google Drive

- Evaluation: Test on validation set, compute accuracy/precision/recall

- Model Merging: Merge LoRA weights into base model for deployment

- Upload: Push final model to Hugging Face Hub with model card

## 8.4 Deployment Architecture

| Component | Technology | Purpose |
| --- | --- | --- |
| Model Hosting | Hugging Face Hub | Store and version model weights |
| Inference Server | Hugging Face Spaces | Host model and serve predictions |
| Web Framework | Gradio | Build interactive user interface |
| Model Loading | Transformers + PEFT | Load model with LoRA adapters |
| Image Processing | PIL + Torch | Preprocess uploaded images |
| Response Generation | Transformers AutoModel | Generate text responses |

# 9. Implementation Plan

## 9.1 Phase 1: Setup & Data Preparation (Days 1-3)

| Task | Duration | Deliverable |
| --- | --- | --- |
| Set up Google Colab environment | 0.5 hour | Working Colab notebook with GPU access |
| Download MVTec AD dataset | 1 hour | 4.5GB dataset in Google Drive |
| Create data conversion script | 2 hours | Python script to convert to LLaVA format |
| Generate training/validation JSON | 1 hour | mvtec_train.json (3K samples), mvtec_val.json (1.7K samples) |
| Validate data format | 0.5 hour | Sample verification, statistics report |

## 9.2 Phase 2: Model Fine-Tuning (Days 4-6)

| Task | Duration | Deliverable |
| --- | --- | --- |
| Clone and install LLaVA | 1 hour | LLaVA repository + dependencies installed |
| Configure training parameters | 0.5 hour | Training config with LoRA settings |
| Start fine-tuning | 4 hours | Model training (3-5 hrs on T4 GPU) |
| Monitor training progress | 0.5 hour | Loss curves, checkpoint validation |
| Evaluate final model | 1 hour | Accuracy/precision/recall on validation set |

## 9.3 Phase 3: Model Preparation (Days 7-8)

| Task | Duration | Deliverable |
| --- | --- | --- |
| Merge LoRA weights | 0.5 hour | Single merged model (~14GB) |
| Test inference locally | 1 hour | Verify predictions on sample images |
| Create model card | 1 hour | Documentation with usage examples |
| Upload to Hugging Face | 1 hour | Model published on HF Hub |
| Verify model download | 0.5 hour | Test loading from Hub |

## 9.4 Phase 4: Deployment (Days 9-10)

| Task | Duration | Deliverable |
| --- | --- | --- |
| Create Gradio interface | 2 hours | app.py with image upload and query input |
| Set up Hugging Face Space | 1 hour | Space created and configured |
| Deploy to Spaces | 0.5 hour | Live demo at public URL |
| Test deployed demo | 1 hour | Verify all features working |
| Add example images | 0.5 hour | Gallery of test cases |

## 9.5 Phase 5: Documentation (Days 11-12)

| Task | Duration | Deliverable |
| --- | --- | --- |
| Write README | 2 hours | Comprehensive project documentation |
| Create architecture diagram | 1 hour | System design visualization |
| Document API | 1 hour | API usage guide with examples |
| Record demo video | 1 hour | 2-3 minute walkthrough |
| Prepare resume bullets | 0.5 hour | Project description for CV |

# 10. Risk Assessment & Mitigation

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| GPU unavailable in Colab | Low | High | Use Colab Pro ($10/month), or switch to Kaggle notebooks |
| Training doesn't converge | Low | High | Adjust learning rate, increase epochs, verify data quality |
| Accuracy below 85% | Medium | Medium | Increase training data, adjust hyperparameters, try different LoRA ranks |
| Inference too slow (>2.5s) | Low | Medium | Use quantization (INT8), optimize batch size, use A100 GPU |
| Hugging Face Spaces crashes | Low | Medium | Deploy to alternative platform (Railway, Render), optimize memory |
| Session timeout during training | Medium | Medium | Use Colab Pro (24hr sessions), implement checkpoint resuming |
| Data format errors | Low | Low | Thorough validation, unit tests for data conversion |
| Model size too large for deployment | Low | Low | Use LoRA only (256MB vs 14GB full model), implement lazy loading |

## 10.2 Contingency Plans

### If Training Fails

- Fallback: Use smaller model (LLaVA-1.5-1.3B) with faster training

- Alternative: Fine-tune only on subset of categories (5 instead of 15)

- Last resort: Use pre-trained CLIP + classification head (simpler architecture)

### If Deployment Fails

- Plan B: Deploy as FastAPI backend on Render/Railway + separate frontend

- Plan C: Create local demo with recorded video for portfolio

- Plan D: Package as Docker container for self-hosting

# 11. Project Timeline & Milestones

Total Duration: 12-14 days (20-25 active hours)Total Duration: 12-14 days (20-25 active hours)

| Milestone | Completion Date | Success Criteria |
| --- | --- | --- |
| M1: Environment Setup | Day 1 | Colab notebook with GPU, dataset downloaded |
| M2: Data Preparation | Day 3 | Training/validation JSON files created and validated |
| M3: Training Complete | Day 6 | Model achieves >85% accuracy on validation set |
| M4: Model Merged & Uploaded | Day 8 | Model available on Hugging Face Hub |
| M5: Demo Deployed | Day 10 | Live Gradio demo accessible via public URL |
| M6: Documentation Complete | Day 12 | GitHub repo, README, demo video published |
| M7: Portfolio Integration | Day 14 | Resume updated, LinkedIn showcasing project |

## 11.2 Critical Path

The following tasks are on the critical path and must be completed sequentially:

- Data preparation (cannot start training without data)

- Model training (longest duration, cannot parallelize)

- Model upload to Hub (deployment depends on uploaded model)

- Gradio Space creation (requires model on Hub)

## 11.3 Parallel Work Opportunities

- While training: Write documentation, create diagrams, prepare demo video script

- While uploading model: Design Gradio interface, write API documentation

- While testing deployment: Update resume, prepare LinkedIn post

# 12. Deployment Strategy

## 12.1 Deployment Options

| Option | Cost | Complexity | Recommended For |
| --- | --- | --- | --- |
| Hugging Face Spaces (CPU) | Free | Low | Portfolio demo, public showcase ✅ |
| Hugging Face Spaces (GPU) | $0.60/hr | Low | Production with high traffic |
| Railway/Render | $5-20/month | Medium | Custom backend requirements |
| AWS SageMaker | $50+/month | High | Enterprise deployment |
| Local Docker | Free | Medium | Development and testing |

## 12.2 Recommended Deployment (Hugging Face Spaces)

### Step-by-Step Deployment

- Create new Space on Hugging Face with Gradio SDK

- Create app.py with Gradio interface code

- Create requirements.txt with dependencies (transformers, torch, peft, gradio)

- Create README.md with project description and usage

- Commit files to Space repository (auto-builds in 3-5 minutes)

- Test deployed demo at https://huggingface.co/spaces/USERNAME/defect-detection

- Add example images to Space for user convenience

- Monitor usage via Spaces analytics dashboard

### Hardware Configuration

- Initial: CPU Basic (free) - sufficient for demo purposes with ~5-10s inference

- If popular: Upgrade to GPU Persistent ($0.60/hr) - <2s inference

- Memory: 16GB recommended for model loading + inference

- Storage: 20GB for model weights + cache

## 12.3 Monitoring & Maintenance

- Check Spaces logs daily for errors during first week

- Monitor inference latency and adjust hardware if needed

- Review user feedback via Spaces discussions

- Update model if better checkpoints become available

- Keep dependencies updated for security patches

# 13. Future Enhancements

## 13.1 Short-Term Enhancements (1-3 months)

- Multi-image comparison: Upload multiple images, ask 'Which has defects?'

- Confidence visualization: Heatmaps showing model attention on defect regions

- Defect severity scoring: Rate defects as minor/major/critical

- Export functionality: Download analysis results as PDF report

- Batch processing API: Process multiple images in single request

## 13.2 Medium-Term Enhancements (3-6 months)

- Additional datasets: Expand to other manufacturing domains (PCBs, textiles, automotive)

- Fine-grained defect classification: Identify specific defect types (scratch, dent, crack, etc.)

- Active learning: Allow users to correct predictions, retrain on feedback

- Performance optimization: Quantization to INT8, TensorRT optimization for 10x speedup

- Mobile deployment: Create iOS/Android app with on-device inference

## 13.3 Long-Term Vision (6-12 months)

- Multi-modal fusion: Combine visual inspection with sensor data (temperature, pressure)

- Temporal analysis: Video input to detect defects in manufacturing process

- Root cause analysis: Identify upstream process issues causing defects

- Predictive maintenance: Predict when equipment will produce defects

- Integration framework: APIs for SAP, MES, ERP systems used in manufacturing

## 13.4 Research Extensions

- Compare VLM vs traditional CV: Benchmark against YOLO, Faster R-CNN

- Few-shot learning: Adapt to new defect types with <10 examples

- Explainable AI: Generate saliency maps explaining model decisions

- Domain adaptation: Transfer learning to new product categories

- Publish findings: Write technical blog post or conference paper

# 14. Appendices

## 14.1 Glossary

| Term | Definition |
| --- | --- |
| Vision-Language Model (VLM) | AI model that processes both images and text, enabling multimodal understanding |
| LLaVA | Large Language and Vision Assistant - open-source VLM from Microsoft |
| LoRA | Low-Rank Adaptation - parameter-efficient fine-tuning method |
| MVTec AD | MVTec Anomaly Detection dataset - benchmark for industrial defect detection |
| Zero-shot | Model capability to handle tasks without specific training examples |
| Inference | Process of using trained model to make predictions on new data |
| Hugging Face | Platform for sharing and deploying ML models |
| Gradio | Python library for building ML demo interfaces |
| CLIP | Contrastive Language-Image Pre-training - vision encoder by OpenAI |

## 14.2 References

- LLaVA Paper: Liu et al. 'Visual Instruction Tuning' (2023)

- LoRA Paper: Hu et al. 'LoRA: Low-Rank Adaptation of Large Language Models' (2021)

- MVTec AD Paper: Bergmann et al. 'MVTec AD: A Comprehensive Dataset for Anomaly Detection' (2019)

- CLIP Paper: Radford et al. 'Learning Transferable Visual Models From Natural Language Supervision' (2021)

- LLaVA GitHub: https://github.com/haotian-liu/LLaVA

- MVTec AD Dataset: https://www.mvtec.com/company/research/datasets/mvtec-ad

- Hugging Face Transformers: https://huggingface.co/docs/transformers

## 14.3 Technical Stack Summary

| Component | Technology | Version |
| --- | --- | --- |
| Programming Language | Python | 3.10+ |
| Deep Learning Framework | PyTorch | 2.2.0 |
| Model Architecture | LLaVA | 1.5-7B |
| Fine-tuning | PEFT (LoRA) | Latest |
| Vision Encoder | CLIP | ViT-L/14@336 |
| Language Model | Vicuna | 7B (LLaMA-based) |
| Model Loading | Transformers | 4.37.2 |
| Training Platform | Google Colab | Pro recommended |
| Deployment Platform | Hugging Face Spaces | Latest |
| Web Framework | Gradio | 4.16+ |
| Version Control | Git/GitHub | Latest |

## 14.4 Project Links

Upon completion, the following resources will be available:

- GitHub Repository: [To be added]

- Hugging Face Model: [To be added]

- Live Demo (Spaces): [To be added]

- Demo Video: [To be added]

- Technical Blog Post: [To be added]

— END OF DOCUMENT —

This document is a living document and will be updated as the project evolves.